  Group 3, Sprint 1

Sprint goal
- Create user-interface. Manage User (login, logout, add user, remove user)

Sprint packlog (estimates in parenthesis)
- Add user (6 or 7)
- Remove user (1 or 2)
- Add visitor (N/A)

Estimated velocity: min 10 up to max 14

Schedule
- Sprint period: 2020-04-21 to 2020-05-04
- Daily scrum: 10:00 in team room at Teams
- Sprint demo: 2020-05-04

Team
- Fredrik (GIT master)
- Aata (Scrum master)
- Firas
- Elchin
- Simon